HelioDesk
Implementation Guide

A phased rollout plan for a fictional customer-support platform

| VERSION | 1.0 | STATUS | Demo ready |
| --- | --- | --- | --- |
| OWNER | Solutions Engineering | AUDIENCE | Platform and Support |

# Purpose and outcome

This guide moves a HelioDesk tenant from an approved architecture to a measured production rollout. The implementation is complete when tenant isolation, evidence-based answers, audit delivery, and the support escalation path have all passed their acceptance checks.

Success rule: begin with read-only search. Enable workflow actions only after the pilot owner signs the exit report and the Trust Team confirms audit completeness.

# Roles

| Role | Named owner | Decision responsibility |
| --- | --- | --- |
| Executive sponsor | Mira Chen | Approves production launch and risk acceptance. |
| Pilot owner | Jon Bell | Approves pilot exit after quality and adoption review. |
| Platform lead | Priya Rao | Owns Gateway, tenant boundaries, and production readiness. |
| Trust lead | Elena Ortiz | Validates audit delivery, retention, and access controls. |
| Support lead | Marcus Webb | Runs training, escalation, and customer communications. |

# Rollout plan

Each phase has a fixed owner, time box, and observable exit condition.

| Phase | Duration | Owner | Work | Exit criteria |
| --- | --- | --- | --- | --- |
| 1. Foundation | 2 weeks | Priya Rao | Connect approved sources, configure tenant filters, ingest documents, and test read-only retrieval. | Zero cross-tenant results; 95% of test questions return at least one valid source reference. |
| 2. Pilot | 3 weeks | Jon Bell | Train 20 support agents, enable answer drafting, and review a weekly quality sample. | Jon Bell approves exit after grounded-answer rate is at least 90% and no severity-one control issue is open. |
| 3. Scale | 2 weeks | Marcus Webb | Expand to all agents, enable approved workflows, and activate the incident communication cadence. | Mira Chen approves launch; Trust Team confirms 100% audit-event delivery in the acceptance window. |

## Foundation checklist

Register each source with a collection, tenant ID, source URI, and retention owner.

Run canonical ingestion and retain the manifest and ingestion-error report.

Confirm keyword search works before adding model credentials or a vector index.

Build the semantic index, then validate paraphrase questions against known source passages.

Connect Neo4j only when relationship extraction and graph retrieval are ready to be tested.

Exercise the degraded path by disabling graph retrieval and confirming search still answers from documents.

## Pilot acceptance sample

| Control | Target | Evidence |
| --- | --- | --- |
| Grounded answers | >= 90% | Weekly 50-question review |
| Tenant isolation | 100% | Automated negative-access suite |
| Audit delivery | 100% | Trust Team acceptance report |
| p95 answer latency | <= 2.5 seconds | Production-like load test |

# Incident and escalation workflow

Use this flow for a severity-one event such as suspected tenant leakage, unavailable customer search, or missing audit delivery. Priority support acknowledges the event within 30 minutes.

Support lead opens the incident channel and records the incident ID, impact, start time, and affected tenants.

The owning on-call team investigates while the incident commander selects a safe degraded mode.

The incident commander publishes a customer update every 60 minutes until mitigation.

Trust Team verifies audit continuity and any required access review before full service is restored.

Within five business days, the owner publishes a review with corrective actions and due dates.

# Operating decisions

| Condition | Continue | Pause |
| --- | --- | --- |
| Neo4j unavailable | Vector and keyword search | Graph-dependent claims |
| Chroma unavailable | Keyword and source inspection | Semantic-only questions |
| Audit Store unavailable | Read-only search for up to 15 minutes | Workflow actions requiring an audit event |
| Tenant filter test fails | Nothing | All customer-facing access |

# Handoff package

Canonical ingestion manifest and error report

Approved source inventory and collection owners

Pilot scorecard and Jon Bell's signed exit decision

Trust Team audit-delivery acceptance report

Runbook links and on-call channels from the service catalog

## Document status

This file is synthetic demonstration content. Names, metrics, processes, and organizations are invented to exercise GraphMind's DOCX parser and cross-document retrieval.